This report clarifies the situation: the core Joblet prototype is working. You are not starting from scratch. The remaining work is mainly protocol modernization, production hardening, Joveo ownership and OpenAI submission.

I also directly checked the Render service:

- /sse works and returns a valid legacy MCP session.

- /mcp returns 404.

- /health returns 404.

- / returns 404.

So the report accurately reflects the working SSE prototype, but it overstates “production-ready” and contains a few outdated assumptions.

Honest current status

| Area | Status | Assessment |
| --- | --- | --- |
| MCP backend | Working | Legacy SSE transport |
| Joblet API integration | Reported working | Needs formal accuracy/freshness testing |
| Semantic filters | Reported working | Validate salary, location and remote filters |
| Job-card carousel | Working | Good proof of concept |
| First-query tool invocation | Working | Important milestone |
| Follow-up invocation | Inconsistent | Metadata/routing issue |
| Payload optimization | Working | Keep this approach |
| Modern /mcp endpoint | Missing | Mandatory priority |
| Analytics | Missing | Needed before launch |
| Paid hosting | Missing | Free Render is unsuitable |
| Custom domain | Missing | Use mcp.joblet.ai |
| Joveo publisher setup | Missing | Business verification and permissions needed |
| Submission package | Missing | Policies, tests, listing and review |
| Public launch | Not submitted | Still pending |

Corrections to the status report

1. It is not production-ready yet

The first bullet calls the server “production-ready,” but the same report confirms:

- Free Render hosting

- Legacy /sse

- No analytics

- No domain verification

- No completed submission

Call it:

Working production-oriented prototype deployed on Render.

2. Do not solve follow-up routing through a Custom GPT

The report says:

Configure the main Custom GPT instructions to force all job-related queries to the Joblet tool.

That is not the correct public-app architecture. The eventual Joblet app will be an MCP-backed plugin, not a Custom GPT relying on hidden GPT instructions.

Tool selection should be improved through:

- Tool name

- Tool title

- Tool description

- Input schema

- Server instructions

- Plugin description

- Starter prompts

- Correct app selection in the conversation

OpenAI explicitly states that the model ultimately decides when to call tools based on their metadata. MCP server guidance

3. Do not call the payload problem an “OpenAI bug”

The report describes an “OpenAI SSE Chunking Bug.” That has not been conclusively established.

The failure could result from:

- Legacy SSE transport

- Excessively large tool responses

- Raw HTML descriptions

- Render/proxy buffering

- Widget parsing

- Incorrect separation of model-visible and widget-only data

The mitigation—removing raw descriptions and keeping responses small—is correct. But document it as:

Large-response rendering limitation mitigated through structured, minimal payloads.

4. Do not wait to expand the payload

The report says to monitor OpenAI updates so more jobs can be returned. That should not be a launch dependency.

Return:

- 8–12 jobs per search

- A total-result count

- A pagination cursor

- A refined-search suggestion

Do not send 80 jobs into one ChatGPT response. Large result sets reduce relevance and increase latency even if the transport supports them.

5. Domain verification requires a route, not only an environment variable

Setting:

OPENAI_APPS_CHALLENGE_TOKEN

is insufficient by itself.

The server must expose:

GET /.well-known/openai-apps-challenge

and return only the exact token as plain text.

6. Submission does not happen inside the ordinary ChatGPT interface

The report says:

Finalize the app inside the ChatGPT interface and submit it to the ChatGPT Store.

The current process is:

- Test through ChatGPT Developer Mode.

- Open the OpenAI Plugin Submission Portal.

- Submit the MCP-backed plugin.

- Complete review.

- Publish after approval.

Apps are currently submitted and published as plugins. Official submission flow

Exact remaining work, in order

Stage 1: Fix the server architecture

Task 1: Add Streamable HTTP

Owner: colleague

Replace the production dependency on:

https://joblet-chatgpt-app.onrender.com/sse

with:

https://joblet-chatgpt-app.onrender.com/mcp

Required routes:

GET  /mcp

POST /mcp

The existing /sse and /messages routes can remain temporarily during migration.

Acceptance criteria:

- MCP Inspector connects to /mcp.

- Inspector can list tools.

- Every tool can be called.

- The widget renders.

- No separate /messages URL is required by the new transport.

Streamable HTTP replaced the older HTTP+SSE transport in MCP. MCP transport specification

Task 2: Add service-status endpoints

Add:

GET /

GET /health

Expected health response:

{

"status": "ok",

"service": "joblet-chatgpt-app",

"version": "1.0.0"

}

Task 3: Finalize tool definitions

Recommended tools:

search_jobs

get_job_details

get_similar_jobs

render_job_results

At minimum, the existing search tool must have:

- Clear title

- Precise description

- Complete input schema

- Complete output schema

- Structured output

- Correct annotations

For all version-one read-only tools:

annotations: {

readOnlyHint: true,

destructiveHint: false,

openWorldHint: false

}

Task 4: Fix follow-up routing

Rewrite the search-tool description along these lines:

Search Joblet’s current job and side-gig inventory. Use this tool for any request to find, discover, filter, compare or browse jobs by title, skill, employer, location, salary, remote preference, experience, schedule or employment type. Use it again when the user changes or refines any search criterion.

Also add server instructions:

For job-discovery and job-search requests, use Joblet’s search tool rather than relying on general knowledge. Treat follow-up changes to role, location, salary, remote preference, experience or schedule as a refined Joblet search.

Test direct and indirect follow-ups:

Find software engineering jobs in Dallas.

Only remote ones.

Show entry-level roles.

Minimum salary $80,000.

Now show Austin instead.

Do not attempt to “force” every employment-related conversation into the tool. Informational questions such as “How should I prepare for an interview?” should not trigger a job search.

Stage 2: Improve the response architecture

Task 5: Keep payloads small

Return only the fields needed for cards:

- Job ID

- Title

- Company

- Logo

- Location

- Remote status

- Employment type

- Salary

- Posted/verified date

- Two or three highlights

- Joblet URL

- Apply URL

Do not return:

- Raw HTML descriptions

- Full employer feeds

- Internal database metadata

- Debug fields

- API credentials

- All 80 results

Task 6: Add proper pagination

Do not prioritize an elaborate “Load More” widget before submission.

For version one, return:

{

"total": 83,

"jobs": [],

"next_cursor": "cursor_abc",

"has_more": true

}

The widget can display 10–12 results and offer:

- “Show more”

- “Refine search”

- “View all 83 jobs on Joblet”

“View all” can open a corresponding filtered Joblet results page.

Task 7: Add analytics

Track:

chatgpt_search

chatgpt_results_rendered

chatgpt_job_open

chatgpt_apply_click

Use tracked links:

utm_source=chatgpt

utm_medium=app

utm_campaign=joblet_chatgpt

utm_content=<job_id>

Do not store full ChatGPT conversations. Record normalized search criteria and pseudonymous request IDs only.

Stage 3: Validate the Joblet inventory

Owner: Joblet engineering/data team

Test at least 50 representative searches across:

- White-collar roles

- CDL

- Rideshare

- Side gigs

- Remote work

- Entry-level roles

- Salary filters

- Employer-specific searches

- Location and radius combinations

Acceptance criteria:

- Salary filters do not include jobs below the requested minimum.

- Remote filters exclude clearly onsite jobs.

- Location searches do not return unrelated cities.

- Expired links are suppressed.

- Duplicate jobs are removed.

- Job counts are truthful.

- Employer names and logos match.

- Every apply link works.

The existing report says semantic filtering works, but this needs documented QA before public submission.

Stage 4: Production hosting and domain

Task 8: Upgrade Render

Owner: DevOps/engineer

Move from Free to an always-on paid Render instance.

Free Render services can sleep after 15 minutes and may take approximately one minute to restart; Render recommends them for testing rather than production. Render limitations

Acceptance criteria:

- No cold-start delay

- Health endpoint responds consistently

- Logs and alerts configured

- At least two company administrators

- Deployment connected to a company-controlled repository

Task 9: Configure the production domain

Use:

https://mcp.joblet.ai/mcp

Add mcp.joblet.ai as a Render custom domain and configure the DNS CNAME.

Acceptance criteria:

https://mcp.joblet.ai/health → 200

https://mcp.joblet.ai/mcp    → valid MCP response

Task 10: Add the OpenAI challenge route

Implement:

GET /.well-known/openai-apps-challenge

Read the token from:

OPENAI_APPS_CHALLENGE_TOKEN

Return only the token as plain text.

Stage 5: Security and privacy

Owner: engineer + legal/privacy

Complete:

- Exact widget CSP

- Restricted origins

- No wildcard production CORS

- Server-side secrets

- Request-rate limits

- Input validation

- Error sanitization

- No raw candidate data

- No undisclosed user-related data

- No unnecessary search-query retention

The widget CSP should contain only actual Joblet/API/logo domains.

Stage 6: Establish Joveo as the publisher

Owner: you + Joveo administrator

Task 11: Confirm the Joveo OpenAI organization

Ask internally:

Who owns Joveo’s OpenAI Platform organization?

If it exists:

- Ask the owner to invite your OpenAI login.

- Request Apps Management Write.

- Confirm Joveo’s business identity is verified.

If it does not exist, create/request an official Joveo organization with a permanent company owner.

Task 12: Confirm publisher wording

Public identity:

App: Joblet – AI Job Search

Developer: Joveo

Relationship disclosure:

Joblet is operated by Eleven AI, Inc. The ChatGPT integration is developed and maintained by Joveo with authorization from Eleven AI, Inc.

OpenAI requires app-management permissions and a verified publisher identity. Publisher requirements

Stage 7: Test the finished app

Task 13: Run MCP Inspector

npx @modelcontextprotocol/inspector@latest

Connect to:

https://mcp.joblet.ai/mcp

Do not proceed until:

- Tool scan passes.

- Tools return valid structured content.

- Widget renders.

- No console errors occur.

- Follow-up searches call Joblet again.

Task 14: Test in ChatGPT Developer Mode

If Developer Mode is unavailable on your Plus account, use Pro or an authorized Joveo workspace account.

Create the development app using:

Name: Joblet – AI Job Search

MCP URL: https://mcp.joblet.ai/mcp

Run the complete golden prompt set on web and mobile.

Stage 8: Prepare the public submission

Owner: you

Required materials:

- Final app name

- Short description

- Long description

- Joblet logo

- Joveo developer identity

- Joblet website

- Support URL

- Privacy URL

- Terms URL

- Production MCP URL

- Country availability

- Starter prompts

- Five positive tests

- Three negative tests

- Release notes

- Tool-annotation justifications

Five positive tests

- CDL-A jobs near Dallas

- Remote sales roles above $80,000

- Weekend side gigs in Miami

- Entry-level warehouse jobs in Columbus

- RTX mechanical-engineering jobs

Three negative tests

- Apply to every job automatically

- Invent salary when none is posted

- Disclose applicant information

Stage 9: Submit and publish

- Open the Plugin Submission Portal.

- Select the verified Joveo organization.

- Select Create plugin.

- Choose With MCP.

- Enter https://mcp.joblet.ai/mcp.

- Select Joveo as Developer Identity.

- Add the CSP.

- Complete domain verification.

- Select Scan Tools.

- Fix every validation issue.

- Scan again.

- Complete listing and tests.

- Submit for review.

- Monitor review status.

- Respond to requested changes.

- After approval, publish from the portal.

Do not work on these yet

Until the first submission is accepted, deprioritize:

- Returning all 80+ results

- Complex in-widget pagination

- User login

- Saving jobs

- Job alerts

- Resume upload

- Auto-apply

- Employer-specific cloned apps

- Waiting for a hypothetical OpenAI SSE fix

- Custom GPT instructions

Your four immediate actions

- Send the engineer the /sse → /mcp migration and metadata corrections.

- Find the owner of Joveo’s OpenAI Platform organization.

- Arrange paid Render and mcp.joblet.ai.

- Ask legal/marketing to approve the Joveo–Eleven AI relationship wording and update the required public pages.

Once those four streams start, the project is on a credible path to submission.